## Slide 1: Introduction
DTBM Furniture
Supervisor:
Lê Thanh Nhân
Members:
Phạm Anh Đoàn - Student1345184
Khương Xuân Thanh - Student1342864
Phan Như Bảo - Student1350320
Trần Nhật Minh - Student1357832
Date… Month… Year …...

## Slide 2: Content
Introduction
  Actual requirements
  Requirements of the project
  Deployment diagram
Test result
Conclusion and development
Task list
Detailed duties of each member

## Slide 3: Introduction - Actual requirements
DTBM Furniture One of the top home furniture design companies in Vietnam, DTBM Furniture company, creates the most modern designs for its clients. However, our company designers will create a sense of style that suit your tastes. Furniture design patterns change over time..
Our furniture design in DTBM Furniture company stays updated with new developments. This quality of our furniture design company maintains us a step ahead of our competitors. With furniture designs from us, you can be the envy of your friends and family and proudly display them. If you wish to own the newest styles, visit our company or online site. We serve clients from all over the world and have earned the respect and trust of a huge proportion of them.

## Slide 4: Introduction - Requirements of the project
Functional
For user :
The customer can register/edit the account.
The password can be changed by the customer manual.
Customers can view the category and product.
The product can be searched for and sorted by customers easily.
After taking a reference of the product, the customer can buy the product with the cart function.
The cart function can order/cancel for a or many products.
The customer can view the detail of orders and order history.
The customer can be made feedback for each ordered product.
Primary pages: Home, Furniture, About, Contact, Cart, Account..
Notes: Non-functional (how the system works)
Functional (what the system should do)

## Slide 5: Introduction - Requirements of the project
Functional
For admin :
Can add/edit/delete Category
Can add/edit/delete/search/change active or inactive products
Can add/edit/delete/search the picture of an individual product.
Can view/approve all orders
Can add/view/edit slideshow pictures
Can view/search customer detail
Can view customer feedback.
Can view the orders report and export data
Notes: Non-functional (how the system works)
Functional (what the system should do)

## Slide 6: Introduction - Deployment diagram
Data Flow Diagram

## Slide 7: Test Result For User
Functional | Table use | Actor | Status
Login Register Change password Edit account information | Customer | Guest | Done
Search product by name or others Filter product Add product to cart Order product | Category, Product, Order detail, Order Master | Guest | Done
Add feedback | Feedback | Guest | Done

## Slide 8: Test Result For Admin
No | Functional | Table | Actor | Status
1 | Category Management | Category | Admin | Done
2 | Product Management | Product | Admin | Done
3 | Product Thumb | Product | Admin | Done
4 | Customer Management | Customer | Admin | Done
5 | Slides | Slide Show | Admin | Done
6 | Order Management | Order | Admin | Done
7 | Feedback Management | Feedback | Admin | Done
8 | Login | Admin | Admin | Done

## Slide 9: Task List
No | Member | Contents |  | Table Name | Activity Plan | Date of Preparation of Activity Plan |  | 
 |  |  |  |  | Planed Start Date | Actual Start Date | Actual Days | Status
1 | Phạm Anh Đoàn | Admin | * Category, product's image Management. * Account management * Function: View/add/edit/delete/search | Account | 12-10-22 | 12-11-22 | 31 | ok
2 |  |  |  | Category | 12-10-22 | 12-11-22 | 31 | ok
3 |  | User | * Function: Register, view, search, add | Product's image | 12-10-22 | 12-11-22 | 31 | ok
1 | Khương Xuân Thanh | Admin | * Order, Product Management * Function: View/approve | Order master | 12-10-22 12-10-22 | 12-11-22 12-11-22 | 31 | ok
2 |  |  |  |  |  |  | 31 | ok
3 |  | User | * View, and cancel order of customer | Order detail | 12-10-22 | 12-11-22 | 31 | ok
1 | Phan Như Bảo | Admin | * Contact, feedback and slide management * Function: Add/edit/delete/search | Contact | 12-10-22 | 12-11-22 | 31 | ok
2 |  |  |  | Feedback | 12-10-22 | 12-11-22 | 31 | Ok
3 |  | User | * View/add feedback | Slide | 12-10-22 | 12-11-22 | 31 | ok
1 | Trần Nhật Minh | Admin | * About and customer Management * Function: View/add/edit/delete/search | About | 12-10-22 | 12-11-22 | 31 | Ok
2 |  | User | * View and search | Customer | 12-10-22 | 12-11-22 | 31 | ok

## Slide 10: Detailed duties of each member
Danh mục |  | Function
Đoàn |  | 
1 | Admin and User Interface Design | Interface
2 | Login Admin Function | Login
3 | Dashboard | Interface - view
4 | Category | Add - Edit - Delete
5 | Product | Add - Edit - Delete - search
6 | Product Thumb | Add - Edit - Delete - search
7 | Customer List | View
8 | Report | View - Search
9 | Sign In Function | Login
10 | Update Customer Information | Edit
11 | Change Password | Edit
Thanh |  | 
1 | Cart | Add - Edit - Cancel
2 | Order Detail Information (Admin) | View - Approve
Bảo |  | 
1 | Contact Page | Interface
2 | Slide show (Admin) | Add - Edit - Delete - search
3 | Feedback Function | Add
4 | Feedback detail information | View
Minh |  | 
1 | About | Interface
2 | Customer add function | Add

## Slide 11
Thank You